COST OF TRAVEL

Complete Technical Architecture & Build Guide

21 Deterministic Travel Tools · 3,500+ Pages · Phase-by-Phase Build Plan

Version 1.0  |  February 2026  |  Production-Grade Spec

| 21 Tools | 3,500+ Pages | 9 Weeks Build Time | 0 Hardcoded Rules |
| --- | --- | --- | --- |

FOR AI-ASSISTED DEVELOPMENT — HAND THIS DIRECTLY TO YOUR AI BUILDER

# 1. Project Overview

Cost of Travel is a deterministic travel intelligence platform consisting of 21 production-grade calculator tools that help travelers understand real financial outcomes of common travel scenarios — cancellations, refunds, baggage fees, delays, pet travel, insurance, and more.

The platform is built on a strict policy-first, zero-hardcoding, server-time-controlled architecture. Every tool produces typed, versioned JSON output. No guessing. No AI in the logic engine. No assumptions.

## 1.1 Core Principles (Never Violate These)

- Deterministic Only — same inputs always produce same output

- Policy-Normalized — all rules come from a normalized data layer, never hardcoded

- Server-Time Controlled — never trust client clock; server generates nowUTC

- Versioned Output — every tool output has schemaVersion: 'v1'

- Namespaced Scenarios — all scenario IDs use dot notation (e.g., cancellation.free_24h)

- No AI in Logic Engine — LLM only explains output, never decides it

- Financial Precision — all currency rounded to 2 decimals via round(value * 100) / 100

- Reconciliation Required — refundAmount + creditAmount + totalLoss = ticketPrice

- Cannot Determine > Wrong Answer — always return cannot_determine if policy is missing

## 1.2 Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | Next.js App Router | Server Components, page routing, ISR |
|  | React Hook Form + Zod | Form collection + validation |
|  | Tailwind CSS | Styling (no MUI, no custom design systems) |
| Logic Engine | TypeScript only | Pure deterministic calculators |
| Data Layer | Dev #1 (Pre-built) | Normalized airline/cruise/insurer policy store |
| Airport Data | ourairports.com CSV | IATA lookup, country/timezone mapping |
| Tracking | Rybbit | Custom events — typed, no free strings |
| LLM (optional) | GPT-4o-mini (server-side) | Explains tool output — never decides |
| Caching | Cloudflare + ISR | Performance at scale |

## 1.3 Airport Data Source

For any tool requiring airport lookup (Tools #1, #6, #7, #8), download the static airport CSV from:

https://ourairports.com/data/  →  airports.csv

This file is used to build the geography.ts module that maps: IATA code → country code → jurisdiction (US / EU / INTL) → timezone. The format is stable and can be committed directly to the repository.

# 2. System Architecture

## 2.1 Master Data Flow (Every Tool Follows This)

Every single tool in the system follows the exact same pipeline:

| Step | Layer | File Location | Rules |
| --- | --- | --- | --- |
| 1 | INPUT (Form) | /app/tools/[slug]/page.tsx | Collect facts only. No logic. Zod validation. |
| 2 | UTC CONVERSION | server action | Convert all dates server-side. Generate nowUTC. |
| 3 | GEOGRAPHY (if needed) | /tools/[slug]/geography.ts | IATA → country → jurisdiction |
| 4 | POLICY FETCH | /tools/[slug]/policy.fetch.ts | Fetch normalized data. If missing → cannot_determine. |
| 5 | SCENARIO MAPPER | /tools/[slug]/scenario.mapper.ts | Pure deterministic IF/ELSE. No AI. |
| 6 | CALCULATOR | /tools/[slug]/calculator.ts | Pure math. Typed output. Round currency at end. |
| 7 | TYPED OUTPUT (v1) | BaseToolOutput contract | schemaVersion + scenario + outcomeRisk + reasonCode |
| 8 | STORYLINE | /tools/[slug]/storyline.ts | Reads output only. Template-based. No AI. |
| 9 | INTEL (optional) | /tools/[slug]/intel.ts | Static JSON. Citation required. Never affects math. |
| 10 | LLM (optional) | /app/api/explain/route.ts | Receives storyline output only. Explains, never decides. |
| 11 | TRACKING | /lib/tracking/events.ts | Typed events. Fire after output. No free strings. |
| 12 | UI | /components/ | Render data only. No logic. Color by outcomeRisk. |

## 2.2 Shared TypeScript Type Library

All tools share types from: /packages/types  (or  /lib/types)

### core.ts — Global Primitives

export type Region = 'US' | 'EU' | 'INTL';

export type OutcomeRisk = 'safe' | 'partial_loss' | 'high_risk' | 'full_loss' | 'cannot_determine';

export type CoverageLevel = 'none' | 'minimal' | 'limited' | 'broad';

export type Money = number; // always USD, always rounded to 2 decimal places

### outputs.ts — Mandatory Output Contract

export interface BaseToolOutput {

schemaVersion: 'v1';

scenario: Scenario;         // namespaced e.g. cancellation.free_24h

outcomeRisk: OutcomeRisk;

reasonCode: string;         // machine-readable, ALL_CAPS

}

### tracking.ts — Typed Events

export type ToolEvent = 'tool_view' | 'tool_submit' | 'tool_complete' | 'llm_explanation_shown';

export interface TrackingPayload {

toolId: string;

scenario: Scenario;

outcomeRisk: OutcomeRisk;

}

## 2.3 UI Color Coding (Universal)

| Color | Meaning | OutcomeRisk Values |
| --- | --- | --- |
| 🟢 Green | Safe / No loss / Eligible | safe, eligible, full_eligible |
| 🟡 Yellow | Partial risk / Fee applies | partial_loss, high_risk, limited_available |
| 🔴 Red | Full loss / Denied (financial only) | full_loss, denied |
| ⚪ Neutral | Cannot determine / Policy missing | cannot_determine |

## 2.4 Financial Calculation Rules (All Tools)

- Currency rounding: Math.round(value * 100) / 100 — applied only at FINAL output stage

- Do NOT round during intermediate logic — use full decimal precision

- Reconciliation rule: refundAmount + creditAmount + penaltyAmount = ticketPrice (strict enforcement)

- Time math: use milliseconds. Never round before comparison. Use >= / > / <= / < strictly

- Server time: const MS_IN_HOUR = 1000 * 60 * 60  |  const MS_IN_DAY = 1000 * 60 * 60 * 24

# 3. All 21 Tools — Complete Reference

Each tool follows the master data flow. Below is the complete specification for all 21 tools including folder structure, input contract, scenarios, output contract, edge cases, and tracking events.

| # | Tool Name | URL Slug | Primary Output |
| --- | --- | --- | --- |
| 1 | 24-Hour Cancellation Window Checker | /tools/24h-cancellation | Eligible: true/false + refundType |
| 2 | Cruise Penalty Timeline Calculator | /tools/cruise-penalty | penaltyAmount + refundAmount + nextCliff |
| 3 | Budget Airline Check-In Deadline Calculator | /tools/budget-checkin | feeApplies + totalFee + deadlineHours |
| 4 | Pregnancy Travel Cutoff Calculator (Air + Cruise) | /tools/pregnancy-cutoff | allowedToTravel + documentationRequired |
| 5 | Pet Breed Airline Ban Checker | /tools/pet-breed-ban | allowedToTravel + restrictionType |
| 6 | Flight Cancellation Cost Calculator | /tools/flight-cancellation | refundAmount + creditAmount + penaltyAmount |
| 7 | Refund vs Credit Calculator | /tools/refund-vs-credit | refundAmount + creditAmount + creditExpirationMonths |
| 8 | No-Show Penalty Checker | /tools/no-show-penalty | ticketForfeited + remainingSegmentsCancelled |
| 9 | Family Baggage Fee Calculator | /tools/family-baggage | totalBaggageCost + overweightFeeTotal |
| 10 | Partial Protection Calculator | /tools/partial-protection | protectedAmount + unprotectedAmount + breakdown |
| 11 | Is It Too Late to Buy Travel Insurance? | /tools/insurance-eligibility | canPurchase + missedCoverages + remainingCoverages |
| 12 | What Travel Insurance Will NOT Cover | /tools/insurance-exclusions | uncoveredReasons + coverageGaps |
| 13 | Post-Booking Insurance Reality Check | /tools/post-booking-insurance | availableProtections + lostProtections |
| 14 | Pre-Existing Condition Lookback Timeline | /tools/preexisting-lookback | isPreExisting + waiverApplies + denialRisk |
| 15 | Who Pays for Delays? | /tools/delay-responsibility | airlineResponsible + insuranceResponsible + cardResponsible |
| 16 | Missed Connection: Hotel / Refund / Nothing? | /tools/missed-connection | airlineRebooks + hotelProvided + refundAvailable |
| 17 | Lost Baggage Cost Estimator | /tools/lost-baggage | airlineReimbursementCap + totalPotentialRecovery |
| 18 | Credit Card Coverage Checker (Read-Only) | /tools/card-coverage | coverageLevel + covered + coverageDetails |
| 19 | Pet Carrier Size & Fit Checker | /tools/pet-carrier-fit | allowed + fitResult + violations[] |
| 20 | Pet Relocation Cost Estimator | /tools/pet-relocation-cost | totalEstimatedCostUSD {min, max} + breakdown |
| 21 | Pregnancy Travel Eligibility Tool (Air + Cruise) | /tools/pregnancy-travel-eligibility | weeksAtDeparture + documentationRequired |

## 3.1 Tool #1 — 24-Hour Cancellation Window Checker

Determines if a US DOT 24-hour free cancellation rule applies to a given ticket booking.

### Folder Structure

/tools/24h-cancellation/types.ts

/tools/24h-cancellation/quiz.questions.ts

/tools/24h-cancellation/scenario.mapper.ts

/tools/24h-cancellation/calculator.ts

/tools/24h-cancellation/storyline.ts

/tools/24h-cancellation/intel.ts

/tools/24h-cancellation/geography.ts

/tools/24h-cancellation/index.ts

### Input Contract

bookingDateTimeLocal: string     // ISO (user local) → convert to UTC server-side

departureDateTimeLocal: string   // ISO (user local) → convert to UTC server-side

originAirportIATA: string        // e.g. 'JFK' — used for jurisdiction

bookingChannel: 'direct' | 'ota'

### Derived Values (Server-Side Only — Never Trust Client Clock)

const bookingAgeHours = (nowUTC - bookingUTC) / MS_IN_HOUR

const departureDeltaDays = (departureUTC - nowUTC) / MS_IN_DAY

### Scenarios (Deterministic — Order Matters)

- cancellation.non_us_departure — if jurisdiction !== 'US'

- cancellation.free_24h — bookingAgeHours <= 24 AND departureDeltaDays > 7

- cancellation.short_notice — bookingAgeHours <= 24 AND departureDeltaDays <= 7

- cancellation.outside_24h — bookingAgeHours > 24

- cancellation.invalid_input — fallback

### Precision Rules

- 24h + 1 minute → NOT eligible

- Exactly 7.000 days departure → NOT eligible (must be STRICTLY > 7 days)

- OTA booking = still eligible if other conditions met

### Output Contract

schemaVersion: 'v1'

scenario: Scenario

eligible: boolean

refundType: 'cash' | 'none'

refundAmount: 'full' | 'none'

reasonCode: 'US_DOT_24H_RULE' | 'DEPARTURE_WITHIN_7_DAYS' | 'BOOKING_OLDER_THAN_24H' | 'NON_US_DEPARTURE' | 'INVALID_INPUT'

outcomeRisk: 'safe' | 'not_applicable' | 'cannot_determine'

### Tracking Payload

{ toolId: '24h_cancellation', scenario, outcomeRisk, jurisdiction }

## 3.2 Tool #2 — Cruise Penalty Timeline Calculator

Calculates cruise cancellation penalties based on days before sail date using the carrier's penalty schedule.

### Key Inputs

- cruiseLine, sailDateLocal, cancellationDateLocal, totalTripCost, fareType ('standard' | 'non_refundable' | 'promo')

### Derived Values

const daysBeforeSail = (sailUTC - cancellationUTC) / MS_IN_DAY  // no rounding before comparison

### Policy Data Required (from normalized store)

cancellation.penalty_schedule = [{ min_days: 90, penalty_percent: 0 }, ...]  // MUST sort DESC

cancellation.fare_floor_percent = { standard: 0, non_refundable: 10, promo: 20 }

cancellation.refund_method_by_percent = { 0: 'cash', 25: 'cash', 75: 'fcc', 100: 'none' }

### Special: Fare Floor Logic

finalPenaltyPercent = Math.max(schedulePenaltyPercent, fareFloorPercent)

Never reduce penalty. Fare floor is a minimum.

### Special: Next Penalty Cliff

File: nextCliff.ts — Find next schedule row where rule.min_days < currentMatchedMinDays. Return daysUntilNextCliff if positive and penalty increases. Omit if already at 100%.

### Scenarios

- cancellation.full_refund_window — 0% penalty

- cancellation.partial_penalty_window — 1–49% penalty

- cancellation.high_penalty_window — 50–99% penalty

- cancellation.full_penalty_window — 100% penalty

- cancellation.cannot_determine — missing policy

## 3.3 Tool #3 — Budget Airline Check-In Deadline Calculator

Determines if online check-in deadline has passed and calculates airport check-in fee.

### Key Inputs

- airline, departureDateTimeLocal, routeType ('domestic' | 'international'), hasCheckedInOnline, passengerCount

### Policy Data

checkin.online_deadline_hours = { domestic: 2, international: 4 }

checkin.airport_fee = { amount: 55, currency: 'EUR' }

### Fee Calculation

totalFee = roundToTwoDecimals(feePerPassenger * passengerCount)

Fee = 0 if already_checked_in or online_still_available

### Scenarios

- checkin.already_checked_in, checkin.online_still_available, checkin.missed_online_deadline, checkin.policy_missing

## 3.4 Tool #4 — Pregnancy Travel Cutoff Calculator

Determines if travel is allowed based on carrier's pregnancy cutoff policy. No hardcoded 24/36 week assumptions.

### Key Inputs

- transportType ('air' | 'cruise'), carrier, departureDateLocal, weeksPregnantAtDeparture (0–45), isMultiplePregnancy, hasMedicalCertificate

### Policy Required

pregnancy: { maxWeeksSingle, maxWeeksMultiple, documentationRequiredAfterWeeks, absoluteCutoffWeeks, documentationOverrides }

### Scenarios (Deterministic Order)

- policy_missing → pregnancy.policy_missing

- weeksAtDeparture >= absoluteCutoffWeeks → pregnancy.denied

- isMultiplePregnancy AND weeks > maxWeeksMultiple → pregnancy.denied

- !isMultiple AND weeks > maxWeeksSingle → pregnancy.high_risk

- weeks >= documentationRequiredAfterWeeks AND !hasMedicalCertificate → pregnancy.documentation_required

- else → pregnancy.allowed

## 3.5 Tool #5 — Pet Breed Airline Ban Checker

Checks if a specific pet breed is banned or restricted on a specific airline for cabin or cargo travel.

### Key Inputs

- airline, petType ('dog' | 'cat'), breedId (normalized internal ID), travelMethod ('cabin' | 'cargo'), routeType

### Breed Metadata (breed.lookup.ts)

{ id, name, petType, isBrachycephalic, isMixedBreed }

Tool does NOT determine brachycephalic status — reads from structured metadata only.

### Policy Structure

pets: { bannedBreedsCargo[], bannedBreedsCabin[], restrictedBreedsCargo[], restrictedBreedsCabin[], brachycephalicCargoBan, cabinAllowed, cargoAllowed, agentDiscretion }

### Scenarios

- pet.allowed, pet.restricted, pet.banned, pet.policy_missing

### CRITICAL Rule

If breed not found in policy arrays → do NOT auto-ban. Absence ≠ banned. Always use explicit policy match.

## 3.6 Tool #6 — Flight Cancellation Cost Calculator

Calculates the full cost breakdown of canceling a flight ticket including regulatory overrides.

### Key Inputs

- airline, fareClassId (normalized), bookingDateTimeLocal, departureDateTimeLocal, ticketPrice, originAirportIATA

### Scenario Priority Order (First Match Wins)

- policy_missing → cancellation.policy_missing

- US jurisdiction + bookingAgeHours <= 24 + hoursBeforeDeparture > 168 → cancellation.regulatory_24h

- fare.refundable = true → cancellation.refundable_fare

- fareClassId = 'basic_economy' → cancellation.basic_economy_forfeit

- fareClassId = 'award' → cancellation.award_fee

- hoursBeforeDeparture <= 24 → cancellation.late_forfeit

- else → cancellation.standard_fee_credit

### Financial Priority

1. Regulatory override → 2. Refundable fare → 3. Fare-based penalty → 4. Late forfeiture

## 3.7 Tool #7 — Refund vs Credit Calculator

Determines whether a traveler gets cash refund, travel credit, or nothing — including airline-initiated cancellation rules.

### Key Inputs

- airline, fareClassId, bookingDateTimeLocal, cancellationDateTimeLocal, departureDateTimeLocal, ticketPrice, originAirportIATA, isAirlineInitiated

### Scenarios

- refund.airline_initiated_cash — highest priority; airline cancelled

- refund.regulatory_cash — US 24h rule

- refund.refundable_fare, refund.credit_only, refund.no_refund, refund.award_fee, refund.policy_missing

### Output Includes

refundAmount, creditAmount, penaltyAmount, creditExpirationMonths (number | null), refundMethod

## 3.8 Tool #8 — No-Show Penalty Checker

Determines what happens financially if a passenger fails to board without canceling.

### No-Show Condition (All 3 Must Be True)

- missedFlight = true

- departurePassed = true (departureUTC <= nowUTC)

- cancelledBeforeDeparture = false

### Scenarios

- no_show.not_applicable, no_show.full_forfeit, no_show.credit_retained, no_show.refund_possible, no_show.award_redeposit, no_show.policy_missing

### Output Includes

ticketForfeited, refundAmount, creditAmount, penaltyAmount, creditExpirationMonths, remainingSegmentsCancelled

## 3.9 Tool #9 — Family Baggage Fee Calculator

Calculates total baggage fees for a family, including overweight and oversize stacking.

### Key Inputs

- airline, numberOfPassengers, bagsPerPassenger, bagWeightKg, bagLinearSizeCm (L+W+H), routeType, purchaseChannel ('online' | 'airport')

### Calculation Steps

- Base fee per passenger: firstBag + secondBag + additionalBag × (n-2)

- Apply airport multiplier if purchaseChannel = 'airport'

- Overweight fee: if bagWeightKg > threshold → overweightFee × bagsPerPassenger × passengers

- Oversize fee: stacked INDEPENDENTLY of overweight

- Total: baseTotal + overweightFeeTotal + oversizeFeeTotal

## 3.10 Tool #10 — Partial Protection Calculator

Shows how much of a total trip cost is actually protected by insurance or credit card coverage.

### Trip Cost Categories

- airfare, hotel, cruise (optional), excursions (optional), baggageFees (optional), petFees (optional)

### Coverage Logic

for each category:

if coverage.coveredCategories[category] === true:

protectedAmount += min(categoryAmount, coverageLimitIfExists)

else:

unprotectedAmount += categoryAmount

### Reconciliation Rule

protectedAmount + unprotectedAmount === totalTripCost  // must be exact

## 3.11 Tool #11 — Is It Too Late to Buy Travel Insurance?

Determines if the insurance purchase timing still allows full, partial, or no coverage.

### Key Derived Values

daysAfterBooking = (insurancePurchaseUTC - bookingUTC) / MS_IN_DAY

daysBeforeTravel = (travelStartUTC - insurancePurchaseUTC) / MS_IN_DAY

### Scenarios

- insurance.full_window — within purchase window for full coverage

- insurance.partial_window — outside full window but can still buy

- insurance.too_late_departed — trip already started

- insurance.policy_missing

## 3.12 Tool #12 — What Travel Insurance Will NOT Cover

Determines specific exclusions based on the cancellation reason, timing, and policy.

### Cancellation Reasons Supported

- illness, pre_existing_condition, personal_reason, weather, change_of_mind

### Scenarios (Deterministic Order)

- policy_missing

- change_of_mind + exclusion = true → excluded_change_of_mind

- pre_existing + outside coverage window → excluded_pre_existing

- personal_reason + excluded → excluded_personal_reason

- weather + cruise + limited → limited_weather_cruise

- else → standard_exclusion

## 3.13 Tool #13 — Post-Booking Insurance Reality Check

Shows what protections are still available based on when insurance is being purchased relative to booking.

### Policy Structure

insurance.purchaseWindows.fullCoverageDays

insurance.purchaseWindows.partialCoverageDays

insurance.coverageTypes: { cancellation, preExistingConditions, delay, baggage, medical }

### Output

canStillAddInsurance: boolean

availableProtections: string[]

lostProtections: string[]

## 3.14 Tool #14 — Pre-Existing Condition Lookback Timeline

Determines if a medical condition falls within the insurer's lookback window and whether a waiver applies.

### Key Derived Value

daysSinceTreatmentToPurchase = (insurancePurchaseUTC - lastTreatmentUTC) / MS_IN_DAY

### Waiver Logic (All 3 Must Be True)

- daysAfterBooking <= waiverRequiresPurchaseWithinDays

- conditionStable = true

- lastTreatmentUTC < bookingUTC

### Denial Risk Mapping

- waiver_applies → denialRisk: 'low'

- inside_lookback_window → denialRisk: 'high'

- outside_lookback_window → denialRisk: 'low'

- policy_missing → denialRisk: 'unknown'

## 3.15 Tool #15 — Who Pays for Delays?

Determines responsibility split between airline, insurance, and credit card for delay expenses.

### Inputs

- airline, region ('US' | 'EU'), delayHours, delayCause ('airline_control' | 'weather' | 'air_traffic_control' | 'unknown'), hasTravelInsurance, hasCreditCardProtection

### EU Airline Obligation Trigger

region === 'EU' AND delayCause === 'airline_control' AND delayHours >= policy.EU.thresholdHours

### Multiple Coverage Logic

insuranceTriggered = hasTravelInsurance AND delayHours >= policy.insurance.thresholdHours

cardTriggered = hasCreditCardProtection AND delayHours >= policy.creditCard.thresholdHours

if both → delay.multiple_coverages

## 3.16 Tool #16 — Missed Connection

Determines airline rebooking obligation, hotel provision, and insurance/card coverage for missed connections.

### CRITICAL: Separate Tickets Rule

If ticketType = 'separate_tickets' → immediately → connection.separate_ticket_no_obligation. Airlines have NO contractual obligation.

### Hotel Logic

hotelProvided = overnightDelay AND policy.airlineResponsibility[region].hotelIfOvernight

## 3.17 Tool #17 — Lost Baggage Cost Estimator

Estimates airline liability cap and secondary coverage from insurance/card for lost or delayed baggage.

### Policy Structure

baggage.lostThresholdHours  // e.g. 72 hours before 'lost' declaration

baggage.liabilityCap.US_domestic

baggage.liabilityCap.international_SDR  // converted server-side using daily rate table

### Insurance Secondary Logic

insuranceCoverage = min(bagValueEstimate - airlineReimbursement, policy.baggage.insurance.lostCap)

## 3.18 Tool #18 — Credit Card Coverage Checker (Read-Only)

Read-only reference tool that shows what a credit card tier covers for a given travel scenario.

### Inputs

- cardTier ('basic' | 'mid_tier' | 'premium'), scenarioType ('cancellation' | 'delay' | 'missed_connection' | 'baggage' | 'medical'), purchaseMethod ('card_used' | 'not_used')

### CRITICAL

If purchaseMethod !== 'card_used' → scenario = card.no_coverage. No calculation performed.

## 3.19 Tool #19 — Pet Carrier Size & Fit Checker

Checks if a pet carrier meets airline dimensional and weight requirements.

### Violation Codes

- DIMENSION_EXCEEDS_LIMIT, WEIGHT_EXCEEDS_LIMIT, CARGO_NOT_ALLOWED, HARD_CARRIER_RESTRICTED, POLICY_NOT_FOUND

### Output

allowed: boolean

fitResult: 'accepted' | 'high_risk' | 'denied' | 'cannot_determine'

violations: string[]

appliedLimits: { maxLengthCm?, maxWidthCm?, maxHeightCm?, maxWeightKg? }

## 3.20 Tool #20 — Pet Relocation Cost Estimator

Estimates cost of relocating a pet including transport, paperwork, crate, and service fees.

### Cost Components (All from Normalized Tables)

- Transport base (by routeType + travelMode)

- Weight tier multiplier

- Paperwork/compliance (domestic vs international + quarantine flag)

- Crate cost (derived from weight tier)

- Service markup (DIY: 0%, assisted: 15%, full_service: 30%)

### Range Compression Rule (MANDATORY)

IF (max - min) / min > 0.20 → compress to ±20% of midpoint

Total range must NEVER exceed ±20%. This prevents useless wide ranges.

## 3.21 Tool #21 — Pregnancy Travel Eligibility Tool

Calculates weeks at departure and determines if travel is allowed, in a high-risk window, or denied.

### Gestational Week Calculation

// If input = weeksPregnant:

weeksAtDeparture = weeksPregnant + (departureUTC - nowUTC) / (7 * MS_IN_DAY)

// If input = due_date:

gestationalWeeksNow = 40 - ((dueDateUTC - nowUTC) / (7 * MS_IN_DAY))

weeksAtDeparture = gestationalWeeksNow + (departureUTC - nowUTC) / (7 * MS_IN_DAY)

Round to 1 decimal place ONLY for display. Use full precision in all comparisons.

### High-Risk Window

weeks >= (limit - 2) AND weeks < limit → pregnancy.high_risk_window

### Cruise Rule

Cruise cutoff is ABSOLUTE. No documentation override possible. Different from airline rules.

# 4. Quiz / Form UI Specification (All Tools)

Every tool uses a step-based quiz pattern. No free-text inputs. No branching logic (collect all, classify server-side).

| Rule | Specification |
| --- | --- |
| Max Steps | 5–7 steps maximum |
| Input Types | Dropdown, DateTime picker, Numeric input, Boolean (Yes/No), Searchable dropdown |
| Branching | NONE — collect all inputs, classify server-side |
| Free Text | NEVER — all options are predefined enums |
| Progress | Step indicator required (e.g., 'Step 2 of 6') |
| Back Button | Required — preserve state on back navigation |
| Submit Block | Block if: departure < now, booking > departure, negative values, invalid combos |
| Airport Input | Searchable autocomplete — show: 🇺🇸 New York (JFK) — John F. Kennedy International |
| Date/Time | Collect in user local timezone. Convert to UTC server-side only. |

## 4.1 Standard Quiz Questions Pattern

Example for Tool #1 (24-Hour Cancellation):

- When did you book this ticket? → DateTime picker → bookingDateTimeLocal

- When does the flight depart? → DateTime picker → departureDateTimeLocal

- Where does the flight depart from? → Airport autocomplete → originAirportIATA

- Where did you book? → [Directly with airline / Online travel agency] → bookingChannel

# 5. Page Architecture — 3,500 Pages

The platform generates approximately 3,500 indexable pages through two categories: pSEO (generated) and single (manually authored).

| Type | Pages | Description | Example |
| --- | --- | --- | --- |
| Provider × Risk (pSEO) | ~350 | Airline × Risk combinations | /airlines/delta/cancellation-cost |
| Calculator Instance (pSEO) | ~500 | Tool × Provider | /tools/cancellation-cost/delta |
| Insurance Context Variants (pSEO) | ~700 | Calculator + insurance flag | /tools/cancellation-cost/delta/insurance |
| Risk Modifier Pages (pSEO) | ~1,050 | With-pet / with-infant modifier | /airlines/delta/cancellation-cost/with-pet |
| Provider Intelligence (Single) | ~50 | Entity authority hub per carrier | /airlines/delta |
| Category Intelligence (Single) | ~6 | Risk category education | /categories/flight-cancellation |
| Insurance Intelligence (Single) | ~4 | Insurance concept education | /insurance/trip-cancellation |
| Credit Card Intelligence (Single) | ~5 | Card benefit type education | /cards/travel-delay-protection |
| Quiz / Portal (Single) | ~3 | Interactive qualification flow | /insurance/quiz |
| Legal / Compliance (Single) | ~4 | Privacy, Terms, Disclaimer | /privacy |

TOTAL: ~3,500 pages

## 5.1 Page Template Rules

- Provider × Risk Page: 10-section layout (header, trust strip, risk severity, summary, calculator CTA, 2-col layout, semantic expansion, FAQ, footer)

- Calculator Instance Page: 12-section layout including step-based form, results card, storyline block, resolution context

- Insurance Variant: Same as base page but with insuranceMode = true flag — adds insurance header + routing block

- Risk Modifier: Same as base page but with modifierType = 'pet' | 'infant' — adds modifier context card above base content

- Provider Intelligence: 10-section hub page — NO inline calculator

### Schema (All Pages — Inject from Backend)

- WebPage + BreadcrumbList + FAQPage (all pages)

- NO Product schema, NO Review schema, NO Offer schema

### Conditional Rendering Rule (All Templates)

Hide component if: required props missing, arrays empty, null values. NEVER show placeholders like 'TBD' or 'Coming soon'.

# 6. 9-Week Phased Build Plan

This plan is for Dev #2 (Calculators + Frontend). Dev #1 (Data normalization) is assumed complete.

## Phase 0 — Week 0: Onboarding & Foundation (2–3 Days)

- Read: Master Flow Diagram, Shared TS Types, all 21 tool specs

- Set up Next.js App Router project locally

- Confirm stack: Next.js + React Hook Form + Zod + Tailwind (NO MUI)

- Install shared type library — confirm imports work

- Set up Rybbit tracking connection

- Download ourairports.com CSV → build geography.ts module

DO NOT: Start UI styling, add AI to logic, build dashboards, add admin panels

## Phase 1 — Week 1: Core Pattern (Most Critical Week)

Build Tool #1 end-to-end. This becomes the template for ALL other tools.

- Build form (React Hook Form + Zod) for Tool #1

- Build quiz.questions.ts, scenario.mapper.ts, calculator.ts

- Return typed BaseToolOutput

- Render simple result card

- Fire tracking events on completion

Success check: If Tool #1 works perfectly, all other tools are copy-paste + logic changes.

## Phase 2 — Week 2: Shared Infrastructure + High-Traffic Tools

Tools: #2 (Cruise Penalty), #3 (Budget Check-In), #4 (Pregnancy Cutoff), #5 (Pet Breed Ban)

- Extract shared components: <ToolForm />, <ResultCard />, scenario mapper helper

- Implement 4 tools using same structure as Tool #1

- No intel layer, no LLM yet

- 5 total tools live at end of week

## Phase 3 — Week 3: Money Calculators

Tools: #6 (Flight Cancellation), #7 (Refund vs Credit), #8 (No-Show Penalty)

- Focus on numeric accuracy — validated totals

- Ensure refundAmount + creditAmount + penaltyAmount = ticketPrice (strict reconciliation)

- OutcomeRisk correctly set for all money scenarios

## Phase 4 — Week 4: Partial Protection

Tools: #9 (Family Baggage), #10 (Partial Protection Calculator)

- Cost breakdown logic with overweight/oversize stacking

- Protected vs unprotected math must reconcile exactly

- Keep UI text minimal — show numbers clearly

## Phase 5 — Week 5: Insurance Timing & Eligibility

Tools: #11 (Too Late to Buy Insurance), #12 (What Insurance Won't Cover)

- Date math accuracy is critical — test all edge cases

- Scenario mapping must be exact (no 14-day hardcoding)

- Output: clear arrays of covered vs not-covered items

## Phase 6 — Week 6: Post-Booking Reality & Medical Risk

Tools: #13 (Post-Booking Insurance Reality), #14 (Pre-Existing Lookback)

- Handle lookback windows safely — no interpretation of severity

- Stability ≠ coverage (conditionStable = true does NOT override late purchase)

- Denial risk clearly labeled — no medical predictions

## Phase 7 — Week 7: Responsibility Comparisons

Tools: #15 (Who Pays for Delays), #16 (Missed Connection)

- Boolean responsibility flags: airlineResponsible, insuranceResponsible, cardResponsible

- EU vs US region logic — pull from normalized policy, never hardcode thresholds

- Separate tickets rule: immediate → no_obligation (no other checks needed)

## Phase 8 — Week 8: Remaining Tools + Intel Layer + LLM

Tools: #17 (Lost Baggage), #18 (Card Coverage), #19 (Pet Carrier), #20 (Pet Relocation), #21 (Pregnancy Eligibility)

- Add Intel Layer to all 21 tools — static JSON, citation required, never affects math

- Add LLM explanation endpoint: POST /api/explain — receives BaseToolOutput only

- Add explanation toggle in UI — show/hide LLM polish

- LLM receives: tool output only — NEVER raw inputs, NEVER policy data, NEVER sponsor info

## Phase 9 — Week 9: Hardening & Optimization

- Add Cloudflare caching + ISR where possible

- Validate all 21 tools: tracking fires correctly, reconciliation passes

- Review analytics: tool_started, tool_completed, outcome_type distribution

- Fix UX friction discovered in testing

- Remove dead code, clean repository

- Performance audit — ready for traffic + SEO indexing

## 6.1 Weekly Manager Check (Ask Only 3 Questions)

- Which tools shipped this week?

- Which scenarios failed or edge cases were found?

- Did any logic leak into UI or AI? (If yes → fix immediately before next tool)

# 7. Global Edge Cases & Guardrails

These edge cases apply across ALL tools. Build these checks first.

| Case | Behavior Required | Applies To |
| --- | --- | --- |
| Departure in the past | Block submit | All date-based tools |
| Booking date after departure | Block submit | #1, #6, #7, #8 |
| Client clock manipulation | Ignored — server nowUTC is authoritative | All tools |
| Policy data missing | Return cannot_determine — NEVER guess | All tools |
| Exact boundary match (e.g., exactly 24h) | Apply that threshold — use strict boundaries | #1, #2, #3, #15 |
| Negative numeric inputs | Block submit | #9, #10, #17, #20 |
| Zero-value inputs | Allow where logical (0 bags = $0) | #9 |
| Charter/private flights | Excluded from all tools — not supported | All tools |
| Service animals | Block submit with redirect for #5 | #5, #19 |
| Codeshare flights | Use operating carrier's policy | #5, #15, #16, #19, #21 |
| Corporate/group fares | Excluded — not supported in v1 | #6, #7, #8 |
| Partial itineraries | Excluded in v1 | #7, #8 |

## 7.1 Never Do These (Hard Prohibitions)

- Never add logic to the frontend component layer

- Never change outcomes based on sponsor/partner relationships

- Never let AI decide eligibility — AI only explains the result

- Never hardcode airline-specific exceptions in tool code

- Never build admin dashboards or management UI

- Never merge multiple tools into one

- Never return floating point numbers — always round to 2 decimals

- Never use 'assume most restrictive' as a fallback

- Never display 'TBD' or 'Coming Soon' placeholders in production

# 8. Data Layer Requirements (Dev #1 Deliverables)

The following normalized data structures MUST exist before each tool can be built. All are provided by the pre-existing normalization pipeline.

| Data Type | Required By Tools | Structure Preview |
| --- | --- | --- |
| Airline Cancellation Policy | #1, #6, #7, #8 | fare.refundable, cancellationFeeAmount, creditAllowed, refundMethod |
| Cruise Penalty Schedule | #2 | penalty_schedule[], fare_floor_percent, refund_method_by_percent |
| Budget Airline Check-In Policy | #3 | online_deadline_hours {domestic, international}, airport_fee {amount, currency} |
| Pregnancy Travel Policy | #4, #21 | maxWeeksSingle, maxWeeksMultiple, documentationRequiredAfterWeeks, absoluteCutoffWeeks |
| Pet Breed Policy | #5 | bannedBreedsCargo[], bannedBreedsCabin[], brachycephalicCargoBan, agentDiscretion |
| Breed Metadata | #5 | { id, name, petType, isBrachycephalic, isMixedBreed } |
| Baggage Policy | #9, #17 | baseFee {domestic, international}, airportMultiplier, overweightFee, oversizeFee |
| Trip Protection Coverage | #10 | coveredCategories {airfare, hotel, cruise...}, coverageLimits, coveredReasons |
| Insurance Eligibility Policy | #11, #12, #13, #14 | purchaseWindowDaysFullCoverage, coverageWindows, exclusions, alwaysCovered[] |
| Delay Obligation Policy | #15 | airlineObligation {EU, US}, insurance.thresholdHours, creditCard.thresholdHours |
| Connection Rules | #16 | airlineResponsibility {EU, US}, hotelIfOvernight, insurance/card thresholds |
| Baggage Liability | #17 | lostThresholdHours, liabilityCap {US_domestic, international_SDR}, delay reimbursement |
| Card Benefit Tiers | #18 | cardCoverage {basic, mid_tier, premium} × scenario types |
| Pet Carrier Policy | #19 | maxDimensionsCm {in_cabin, cargo}, maxPetWeightKg, softOnly, agentDiscretion |
| Relocation Cost Tables | #20 | transportBaseCost, weightTiers[], serviceMarkup, paperworkCost, crateCost |
| Airport → Country → Jurisdiction | #1, #6, #7, #8, #15, #16 | IATA → countryCode → jurisdiction (US/EU/INTL) → timezone |

# 9. Legal Disclaimer & Microcopy

The following disclaimer must appear on ALL calculator pages (above the fold, after results):

"Results reflect published carrier rules and typical enforcement. Actual outcomes may vary by fare type, timing, documentation, and discretion. No refunds or coverage are guaranteed."

## Per-Tool Microcopy Variations

- Insurance tools: 'Coverage depends on policy terms, timing, and reason. This page provides general information only and does not guarantee eligibility.'

- Pet tools: 'Carrier policies are enforced at check-in. Final approval may depend on airport staff.'

- Pregnancy tools: 'This tool reflects carrier policy only and does not constitute medical advice.'

- Credit card tools: 'Benefits vary by card issuer and policy terms. This page provides general information and does not guarantee coverage.'

## CTA Disclosures (Required)

- Insurance routing CTA: 'Sponsored insurance options may be shown.' (must appear below button)

- No promotions, rankings, or urgency language anywhere on the platform

# 10. Tracking Events Reference

All tracking uses Rybbit with typed payloads. No free-form strings. Fire events AFTER output is generated.

| Event Name | When to Fire | Required Payload Fields |
| --- | --- | --- |
| tool_view | On page load | toolId |
| tool_submit | On form submit | toolId |
| tool_complete | After output rendered | toolId, scenario, outcomeRisk |
| outcome_safe | If outcomeRisk = safe | toolId, scenario |
| outcome_partial_loss | If outcomeRisk = partial_loss | toolId, scenario |
| outcome_full_loss | If outcomeRisk = full_loss | toolId, scenario |
| outcome_cannot_determine | If outcomeRisk = cannot_determine | toolId, scenario |
| llm_explanation_shown | When LLM text is expanded | toolId, scenario |

Tracking payload always includes: toolId (string), scenario (namespaced Scenario type), outcomeRisk (OutcomeRisk type). Additional fields per tool (e.g., airline, jurisdiction) are optional but typed.

# 11. Developer Mental Model

Tell every developer this before they write a single line of code:

"If I remove AI, sponsors, and UI — the calculator must still work perfectly. If that is true, the code is correct."

## 11.1 Layer Separation Rules

| Layer | CAN Do | CANNOT Do |
| --- | --- | --- |
| Frontend Form | Collect inputs, validate format, show steps | ANY logic, calculations, or policy access |
| Scenario Mapper | IF/ELSE on inputs → scenario label | UI, money math, policy lookup |
| Calculator | Math + policy rules → typed output | UI, recommendations, AI, sponsor logic |
| Storyline Builder | Read output only → template text | Policy access, calculations, raw inputs |
| Intel Layer | Static citation-bound context text | Modify output, calculations, advice |
| LLM | Polish/explain storyline output | Decide eligibility, access policy, receive inputs |
| UI | Render data, color by outcomeRisk | Calculate, infer, merge components |

## 11.2 The Single Most Important Rule

The scenario mapper runs ONCE. The calculator runs ONCE. The output is sealed. The storyline reads the sealed output. The LLM reads the storyline. Nothing flows backwards. No layer reaches into another layer's domain.

## 11.3 What This Product Is

- A decision engine, not an app

- A trust-first information platform, not a marketplace

- A deterministic truth machine, not an AI advisor

## 11.4 What This Product Is NOT

- NOT a travel booking platform

- NOT an insurance sales site

- NOT an affiliate comparison engine

- NOT a dashboard or admin tool

- NOT a site that gives advice or recommendations

END OF SPECIFICATION — COST OF TRAVEL v1.0

21 Tools · 3,500 Pages · 9 Weeks · Zero Hardcoding · Complete Build Ready